Delhi Stationery Store - Project Analysis and Roadmap

Feature completion, files to update, risks, and next-step plan

# 1. Analysis Summary

The project is functionally strong for a Django template-based stationery store. Public shopping, customer order tracking, custom superadmin dashboard, invoice printing, CSV exports, customer management, bulk requests, and low-stock management are present. The remaining work is mostly hardening, cleanup, production readiness, and business workflow expansion.

# 2. Implemented Feature Status

| Feature Area | Status | Notes |
| --- | --- | --- |
| Public website | Done | Home, products, product detail, about, contact, track order. |
| Customer auth | Done | Signup/login/logout and role-based redirect. |
| Customer order history | Done | Logged-in customers can view their own orders. |
| Custom superadmin | Done | Products, categories, orders, customers, bulk requests, low stock. |
| Invoice | Done | Browser print/save PDF invoice page. |
| CSV exports | Done | Products, orders, customers, bulk requests with filter support. |
| Bulk requests | Done | Saved from contact form and managed in dashboard. |
| Low stock | Done | Quick restock and alert filtering. |
| Production deployment | Pending | Needs env variables, PostgreSQL, server config, HTTPS. |
| Automated tests | Pending | No tests provided in uploaded set. |

# 3. Files That Need Update First

| Priority | File | Reason |
| --- | --- | --- |
| 1 | store/views.py | Order placement should use transaction.atomic and select_for_update to reduce stock race-condition risk. |
| 2 | templates/store/order_success.html | Show Order ID directly on success page, not only through messages. |
| 3 | templates/store/product_detail.html | Discount save display should use product.discount_amount instead of repeating product.price. |
| 4 | static/store/js/main.js | Active nav currently uses an unrelated blue style; use project theme colors. |
| 5 | .gitignore | Migration ignore comments should match your actual local-only migration policy. |
| 6 | tests/ | Add tests for product order stock reduction, customer order visibility, CSV exports, and superadmin permissions. |

# 4. Provided Update Patch

A small update patch package was prepared with safer order placement, cleaner order success page, corrected discount display, themed nav active state, and cleaner .gitignore comments.

# 5. Next Development Steps

Apply the update patch files.

Run makemigrations/migrate/check.

Test order placement and stock reduction.

Test success page Order ID display.

Test product detail discount amount.

Test superadmin invoice and CSV export.

Commit selected files only, avoiding migrations if that is your chosen local policy.

# 6. Pending Feature Roadmap

| Step | Feature | What to Build |
| --- | --- | --- |
| 14 | Production readiness | ENV settings, DEBUG=False, ALLOWED_HOSTS, static/media, PostgreSQL. |
| 15 | Automated tests | Unit and integration tests for core workflows. |
| 16 | Cart system | Multi-product cart before checkout. |
| 17 | Payment gateway | Razorpay/UPI flow with transaction records. |
| 18 | Notification system | Email/WhatsApp confirmation and status updates. |
| 19 | Inventory history | Stock movement logs and restock history. |
| 20 | Audit logs | Record superadmin actions for accountability. |
| 21 | Delivery management | Assign delivery status, delivery charge, and delivery notes. |
| 22 | Reports dashboard | Date-range sales, stock, order, customer reports. |

# 7. Final Handover Checklist

README updated.

requirements.txt present.

Project runs locally.

Superuser can login through public login.

Custom dashboard works without Django Admin.

Public order flow works.

Bulk request flow works.

Media upload works.

CSV export works.

Invoice print works.

Pending production settings documented.